LAFZA | لفظة

The World's First Comprehensive Arabic AI-Powered Speech & Language Therapy Platform for Children

Master Startup Blueprint — Product, Clinical, AI, Technical & Business Design

Prepared for: Bander Gohal

July 2026 · Confidential — v1.0

Table of Contents

# 1. Vision & Strategic Concept

## 1.1 The Problem

An estimated 8–12% of children worldwide have a speech or language disorder. In the Arab world (~150 million children), families face a severe shortage of speech-language pathologists — in Saudi Arabia the ratio is roughly 1 SLP per 30,000+ population versus ~1 per 2,500 in the US — long waiting lists, high private session costs, and almost no clinically valid digital tools. Every leading app (Speech Blubs, Articulation Station, Otsimo) is built for English phonology; none handles emphatic consonants (ص ض ط ظ), pharyngeals (ع ح), uvulars (ق غ خ), gemination (الشدّة), or diglossia between Modern Standard Arabic and dialects.

## 1.2 The Vision

Lafza (لفظة) becomes the clinical operating system for Arabic pediatric communication: an AI therapy assistant — not a pronunciation game — that assesses, treats, coaches parents, and augments therapists across the full journey from 18 months to 12 years, validated against Arabic developmental norms and deployable by ministries of health and education.

## 1.3 The Core Differentiator — the Intelligent Therapy Assistant (المساعد العلاجي الذكي)

This is the strategic moat, exactly as conceived: instead of a 'speech trainer,' Lafza is a multimodal clinical assistant. The child speaks to the camera and microphone; the AI simultaneously analyzes:

- Makhraj detection (مخرج الحرف): phoneme-level articulation-place classification for all 28 Arabic consonants + vowels/diacritics.

- Visual articulation analysis: lip rounding/spreading, jaw opening, and visible tongue position via face landmark tracking — fused with the audio signal.

- Per-phoneme pronunciation scoring: 0–100 Goodness of Pronunciation score per sound, per position (initial/medial/final).

- Error-pattern recognition: automatic detection of the common Arabic substitutions and processes — ر→ل، س→ث، ك→ت، ق→ك، غ→خ، de-emphasis (ص→س، ط→ت), fronting, stopping, final consonant deletion, cluster reduction.

- Auto-generated personalized therapy: the engine converts the error profile into a targeted exercise plan the same minute, with a live dashboard for the parent and the supervising therapist.

No competitor performs multimodal Arabic makhraj analysis. This transforms the product from 'app' to 'clinical device + platform,' justifying B2B/B2G pricing and SFDA SaMD positioning.

## 1.4 Mission, Values, North-Star Metrics

- Mission: give every Arabic-speaking child a clear voice — بصوتٍ عربيٍّ مبين.

- North-star metric: clinically verified phoneme mastery events per month.

- Supporting KPIs: assessment-to-therapy conversion, weekly active families, therapist hours saved per patient, mean GOP improvement per 12 weeks.

# 2. Competitive Analysis

| App | What it does well (adopt) | Weaknesses / gaps | Lafza response |
| --- | --- | --- | --- |
| Speech Blubs | Video-modeling by peer children; face filters; huge early-vocabulary activity bank; strong parent onboarding | English-only phonology; no clinical assessment; no therapist tier; no scoring | Adopt peer video-modeling with Arab children; add clinical layer + AI scoring |
| Articulation Station | Position-based drill structure (initial/medial/final); word→phrase→sentence→story hierarchy; SLP-authored word lists | Flashcard-static; no ASR feedback; English phoneme set | Replicate hierarchy for all 28 Arabic letters with live GOP scoring |
| Speech Tutor | Animated side/front mouth articulation views | No interactivity or capture; English placements | 3D Arabic makhraj animations incl. pharyngeals/emphatics + camera comparison |
| Constant Therapy | Adaptive difficulty engine; clinician dashboard; outcome analytics; home-program continuity | Adult neuro-rehab focus; English; no pediatric gamification | Adopt adaptive engine + clinician analytics, rebuilt for pediatrics |
| Otsimo | Autism-focused AAC + games; family subscription model; offline mode | Limited speech-production therapy; shallow Arabic localization | Deep autism communication module + Arabic AAC symbol library |
| Apraxia apps (e.g., Speech Therapy for Apraxia) | Motor-planning hierarchies, syllable sequencing drills | Narrow scope, dated UX, English motor patterns | CAS module built on Arabic syllable structures (CV, CVC, CVVC, gemination) |

## 2.1 Positioning

Lafza competes as the only platform that is simultaneously: (1) Arabic-native at the phonological level, (2) clinically structured (screening → assessment → plan → outcomes), (3) multimodal AI (audio + vision), and (4) four-sided (child, parent, therapist, institution). Regional copycat localizations remain games; Lafza is infrastructure.

# 3. Feature Matrix

| Feature | MVP | V2 | V3 | Enterprise | User |
| --- | --- | --- | --- | --- | --- |
| Arabic screening questionnaire (parent-report, ages 1.5–12) | ● | ● | ● | ● | Parent |
| AI articulation assessment (28 letters × 3 positions) | ● | ● | ● | ● | Child/SLP |
| Per-phoneme GOP scoring + error-pattern profile | ● | ● | ● | ● | All |
| Auto-generated therapy plan | ● | ● | ● | ● | All |
| Articulation therapy library (word→sentence→story) | ● | ● | ● | ● | Child |
| Gamification core (coins, badges, avatar, missions) | ● | ● | ● | ● | Child |
| Parent home program + reminders + weekly report | ● | ● | ● | ● | Parent |
| Therapist dashboard (caseload, plans, notes) | ● | ● | ● | ● | SLP |
| Visual articulation analysis (lip/jaw tracking) |  | ● | ● | ● | Child |
| Language modules (receptive/expressive/vocab) |  | ● | ● | ● | Child |
| Fluency (stuttering) module + pacing tools |  | ● | ● | ● | Child |
| Autism communication + AAC symbols |  | ● | ● | ● | Child |
| Teletherapy video sessions + scheduling |  | ● | ● | ● | SLP/Parent |
| Dialect packs (Gulf, Egyptian, Levantine) |  |  | ● | ● | All |
| Predictive progress analytics + AI report generation |  | ● | ● | ● | SLP |
| School & autism-center admin consoles |  |  | ● | ● | Institution |
| EHR integration (HL7/FHIR), insurance, billing |  |  |  | ● | Institution |
| Ministry population dashboards + research export |  |  |  | ● | Government |

# 4. User Journeys

## 4.1 Umm Faisal — mother of Faisal (3y2m), suspected speech delay (Jazan)

- Discovers Lafza via pediatrician QR referral → downloads → 8-minute Arabic screening (M-CHAT-style red-flag items + vocabulary checklist).

- Result: 'below expected expressive vocabulary; articulation errors in ر، س، ك' with a traffic-light severity and an explanation in plain Arabic.

- AI assessment game: Faisal names 60 pictures; engine builds his phoneme profile in 12 minutes.

- Receives a 12-week home plan: 10 min/day, 3 target sounds, video coaching clips; daily 6pm reminder.

- Week 4: dashboard shows ر GOP 41→68; app recommends booking a teletherapy check-in; report auto-shared with the referring pediatrician.

## 4.2 Sarah — SLP with a 45-child caseload (private clinic, Riyadh)

- Imports caseload; assigns Lafza assessments as pre-visit homework — saves ~30 min per intake.

- Reviews AI-suggested treatment plans, edits targets, approves; children practice at home between sessions.

- Live monitoring flags two children with <40% adherence; sends in-app nudges to parents.

- End of month: one-click Arabic progress reports for parents and insurance.

## 4.3 Dr. Khalid — pediatrician (PHC, Jazan Health Cluster)

- Runs the 3-minute clinic screening during well-child visit; red-flag engine recommends audiology referral for one child (hearing risk) and Lafza home program for two.

- Receives automatic 90-day outcome summaries; closes the referral loop inside the cluster.

## 4.4 Al-Noor Autism Center — institutional deployment

- Center admin provisions 120 child accounts; therapists run AAC + social-communication modules on tablets; director sees center-level outcome analytics for CBAHI evidence.

## 4.5 School (MoE partnership)

- KG–Grade 3 universal screening campaign each September; flagged children routed to cluster SLPs; ministry dashboard shows prevalence by region.

# 5. Information Architecture

## 5.1 Child App (tablet/phone, RTL, voice-first)

- Home (avatar world) → Today's Missions → Play Zones: أصواتي (My Sounds) · كلماتي (Words) · قصصي (Stories) · تنفّس والعب (Oral-motor & breathing) · مسرح الدمى (Social play)

- Reward Center (coins, badges, avatar shop) · Progress Garden (visual mastery tree per letter)

## 5.2 Parent App

- Dashboard (streak, weekly GOP trend, adherence) → Home Program → Coaching Library → Reports → Messages/Teletherapy → Milestones → Settings (child profiles, privacy, dialect)

## 5.3 Therapist Web Dashboard

- Caseload → Patient chart (assessments, plan, recordings, notes SOAP) → Plan Builder (AI-suggested) → Live Monitor → Teletherapy → Reports & Outcomes → Library authoring → Billing

## 5.4 Institution/Admin Console

- Org management → License seats → Screening campaigns → Analytics → Data export → Integrations (FHIR, SSO)

# 6. Database Schema (core entities)

| Table | Key fields | Notes |
| --- | --- | --- |
| users | id, role(parent¦slp¦physician¦admin), phone, email, locale, org_id, national_id_hash | Nafath/Absher SSO optional |
| children | id, guardian_id, dob, sex, dialect, hearing_status, dx_codes[], consent_flags | PDPL: guardian consent versioned |
| orgs | id, type(clinic¦school¦autism_center¦cluster), license_tier, seats |  |
| assessments | id, child_id, type(screening¦articulation¦language¦fluency¦oral_motor), version, raw_json, severity, red_flags[] | Versioned instruments |
| phoneme_profiles | id, child_id, phoneme, position, gop_score, error_type, ts | Time-series; drives adaptivity |
| treatment_plans | id, child_id, author(ai¦slp), goals[], target_phonemes[], status, approved_by | AI-draft → SLP approval |
| activities | id, module, phoneme, position, level(word¦phrase¦sentence¦story), media_refs, dialect, age_band | Content CMS; 10k+ items |
| sessions | id, child_id, plan_id, activity_ids[], duration, scores_json, adherence |  |
| recordings | id, session_id, audio_uri, video_uri, retention_until, region | KSA data residency; auto-purge |
| appointments / messages / notes | scheduling, secure chat, SOAP notes | Audit-logged |
| billing | id, org_id/user_id, plan, invoices, insurance_claim_refs | NPHIES-ready (Enterprise) |
| milestones | child_id, domain, milestone_id, achieved_at | Arabic norms (Amayreh & Dyson acquisition ages) |

PostgreSQL (relational core) + S3-compatible object storage (media) + TimescaleDB/columnar store for phoneme time-series + Redis (sessions, queues).

# 7. API Architecture

- Gateway: REST (OpenAPI 3) + WebSocket for live scoring; GraphQL optional for dashboard aggregation. OAuth2/OIDC, short-lived JWT, role+org scoping.

- Core services (modular monolith → services): identity, children/consent, assessment, therapy-engine, content CMS, scoring (AI), scheduling/telehealth, messaging, reporting, billing, integrations (FHIR).

- Key endpoints: POST /assessments · POST /sessions/{id}/utterances (streams audio chunk → returns per-phoneme scores <400 ms) · GET /children/{id}/phoneme-profile · POST /plans/generate · POST /reports/generate · FHIR: Patient, Observation (phoneme GOP as Observation), CarePlan, DocumentReference.

- Eventing: Kafka/NATS topics — utterance.scored, plan.updated, redflag.raised, adherence.low — feed analytics and notifications.

# 8. Screen-by-Screen Wireframe Specification

## 8.1 Child App

| Screen | Layout & behavior |
| --- | --- |
| S1 Avatar Home | Full-screen illustrated world; large avatar center; 3 mission cards bottom (icon+1 word); coin counter top-left (RTL); mascot 'لَفُّوظ' greets by voice; zero text-dependency. |
| S2 Mission Player | Camera preview top-right (small, dismissible); stimulus card center (picture + written word with diacritics + audio button); big mic button; instant feedback: star burst + GOP ring (green/amber); 'try again' shows mouth-shape hint animation. |
| S3 Makhraj Coach | Split view: 3D side-profile mouth animating target sound vs. child's live camera; overlay arrows for lip/jaw cues; slow/normal speed toggle. |
| S4 Progress Garden | 28 trees (one per letter); tree grows through 5 mastery stages; tapping a tree replays best recording. |
| S5 Reward Shop | Grid of avatar items; price in coins; celebratory animation on purchase. |

## 8.2 Parent App

| Screen | Layout & behavior |
| --- | --- |
| P1 Dashboard | Header: child selector; hero card: weekly minutes + streak; GOP trend sparkline per target sound; 'today's 10 minutes' CTA. |
| P2 Home Program | Checklist of 3 daily activities; each opens coaching video (30–60 s, Arab parent modeling); mark-done syncs adherence. |
| P3 Report | Monthly PDF in Arabic: goals, scores, therapist comments, next steps; share to pediatrician button. |
| P4 Book/Teletherapy | Calendar of cluster/clinic SLPs; video room with in-session activity casting to child device. |

## 8.3 Therapist Dashboard (web)

| Screen | Layout & behavior |
| --- | --- |
| T1 Caseload | Table: child, dx, adherence %, ΔGOP 30d, flags; filters; bulk assign. |
| T2 Patient Chart | Timeline (assessments, sessions, notes); phoneme heatmap 28×3 (letter × position) colored by GOP; audio playback with waveform + phoneme alignment. |
| T3 Plan Builder | AI-drafted goals (SMART, Arabic); drag activities from library; intensity dial; approve → publishes to family. |
| T4 Live Monitor | Real-time tiles of children practicing now; tap to view scores streaming. |
| T5 Reports/Outcomes | Cohort analytics; export CBAHI/insurance formats. |

# 9. UI Design System

- Brand: warm, clinical-playful. Primary deep teal #0F6E6B; accent saffron #F2A93B; success #2FA66A; alert #E2574C; surfaces off-white #FAF8F4; dark navy #1B2A4A for professional dashboards.

- Typography: Arabic-first — 'IBM Plex Sans Arabic' (UI) + 'Noto Naskh Arabic' for child-facing words with full diacritics (التشكيل) at ≥28 pt; Latin fallback Inter. Line-height 1.6+ for vocalized text.

- RTL system: all layouts mirrored by default; iconography direction-aware (back arrows, progress); numerals: Eastern Arabic optional per market.

- Components: MissionCard, GOPRing (score dial), PhonemeChip (letter+position), MouthCoach (3D viewer), StreakFlame, TreeProgress, TherapistHeatmap, ConsentSheet.

- Accessibility: WCAG 2.1 AA; captioning; hearing-impairment mode (visual-dominant feedback, vibration cues); reduced-motion; color-blind-safe scoring (shape + color).

- Child UX rules: ≤3 taps to play; voice instructions everywhere; sessions capped at 12 min with movement breaks; no dark patterns; COPPA-style ad-free environment.

# 10. AI Architecture — the Intelligent Therapy Assistant

## 10.1 Pipeline overview

On-device capture → VAD & quality gate → streaming to KSA-region inference → forced alignment → per-phoneme scoring → error-pattern classifier → therapy-plan generator → dashboards. Round-trip target <400 ms for word-level feedback; on-device fallback model for offline mode.

## 10.2 Model stack

| Layer | Approach |
| --- | --- |
| Arabic child ASR | Fine-tune Whisper-large-v3 / wav2vec2-XLS-R on Arabic child speech; base corpora: Common Voice Arabic, MGB-2/3, QASR, KSUEmotions; critical asset: proprietary child-speech corpus collected via clinics under consent (target 500+ hrs, ages 2–12, Gulf + MSA). |
| Forced alignment & phoneme posteriors | MFA / CTC-segmentation with Arabic phoneme lexicon incl. emphatics, pharyngeals, gemination, and vowel diacritics; outputs phone-level timestamps. |
| Pronunciation scoring | Goodness-of-Pronunciation (GOP) + a discriminative head trained on SLP-labeled correct/distorted/substituted/omitted labels per phoneme; calibrated 0–100. |
| Error-pattern classifier | Maps score vectors to Arabic phonological processes (r→l lateralization, s→θ interdentalization, de-emphasis, fronting q→k, stopping, FCD, cluster reduction) with confidence. |
| Visual articulation (V2) | MediaPipe FaceMesh (468 landmarks) → lip aperture/rounding, jaw displacement, visible tongue-tip cues; audio-visual fusion transformer improves emphatic/pharyngeal discrimination where lips alone are ambiguous. |
| Adaptive engine | Bayesian knowledge tracing per phoneme×position; selects next activity by mastery probability, engagement signal, and plan constraints. |
| Report & coaching LLM | Claude API generating Arabic clinical summaries, SMART goals, and parent coaching text — grounded strictly in structured scores; SLP-review required before clinical release. |
| Predictive analytics | Gradient-boosted survival model estimating weeks-to-mastery and dropout risk; drives adherence nudges. |

## 10.3 Safety, validation & SaMD posture

- Human-in-the-loop: AI plans are drafts until SLP approval in clinical tiers; consumer tier labeled as educational support, not diagnosis.

- Clinical validation study: sensitivity/specificity of screening vs. gold-standard SLP assessment (target ≥85%/≥80%); GOP–SLP rating correlation ≥0.8; run with a Saudi university + Jazan Health Cluster pilot.

- SFDA: prepare Medical Device Marketing Authorization pathway for the assessment module (likely Class B SaMD); consumer game tier kept outside the claim boundary.

- Bias & dialect fairness audits; child-voice data governance (PDPL, guardian consent, KSA residency, purge SLAs).

# 11. Clinical Framework & Workflow

## 11.1 Arabic phoneme acquisition norms (therapy sequencing basis)

| Age band | Phonemes typically mastered (Amayreh & Dyson-informed, adapted) |
| --- | --- |
| 2–3.5 y | ب م ت د ن هـ و ي ف + short vowels |
| 3.5–5 y | ك ل ج ح خ ش س ز ق (emerging) + ع |
| 5–7 y | ر ص ض ط ظ ذ ث غ + gemination stability + clusters |
| Red-flag rule | No words by 18 m; <50 words or no 2-word combos by 24 m; unintelligible to strangers at 4 y; any regression at any age; suspected hearing loss → immediate referral |

## 11.2 Assessment battery

- Level 1 — Parent screening (5–8 min): red flags, vocabulary checklist, intelligibility rating, fluency & voice items, autism communication screen items.

- Level 2 — AI articulation test: 84-item picture naming (28 letters × initial/medial/final), auto-scored; stimulability probes for failed sounds.

- Level 3 — Language sampling: story-retell (الأرنب والسلحفاة) analyzed for MLU-Arabic, lexical diversity, morphosyntax (dual, plural patterns, verb conjugation).

- Level 4 — Specialist modules: CAS motor-speech exam, fluency count (%SS), oral-motor checklist, hearing-rehab profile — SLP-administered via dashboard.

## 11.3 Standardized therapy pathway

Screen → Assess → Severity score (0–4 per domain) → AI draft plan → SLP approval (clinical tiers) → 12-week therapy blocks (daily 10-min home practice + weekly review) → progress checkpoint at week 4/8/12 → discharge criteria (GOP ≥85 across positions in connected speech) or escalation → automated referral letters (audiology, neurology, developmental pediatrics) when red flags fire.

## 11.4 Disorder-specific programs

| Disorder | Protocol basis inside Lafza |
| --- | --- |
| Articulation/phonological | Traditional (Van Riper) hierarchy + cycles approach for phonological processes; minimal pairs in Arabic (سار/ثار، رمل/لمل) |
| Speech/language delay | Focused stimulation + parent-implemented intervention (Hanen-style coaching videos) |
| Childhood Apraxia | DTTC-inspired motor planning: Arabic syllable shapes CV→CVC→CVCC, prosody drills, high repetition |
| Stuttering | Preschool: Lidcombe-style parent verbal contingencies; school-age: fluency shaping (easy onset, pacing metronome) + desensitization |
| Dysarthria | Intelligibility drills, rate control, breath support games |
| Autism communication | JASPER/ESDM-informed joint attention games, AAC core-word Arabic board (60 symbols), social stories |
| Hearing rehab | Auditory training ladder (detection→discrimination→identification→comprehension) post-implant/HA; Ling-6 Arabic adaptation |
| Oral-motor/feeding-adjacent | Evidence-cautious: used only as warm-ups tied to speech targets, not standalone claims |

# 12. Therapy Library Design (10,000+ activities)

- Per-letter program (×28): each letter gets: makhraj animation, ear-training (auditory bombardment), discrimination pairs, 40 words × 3 positions with images, 20 phrases, 15 sentences, 3 stories, 2 songs, carryover games — ≈120 assets per letter, fully vocalized MSA + Gulf variant tags.

- Language modules: core vocabulary (900 words by semantic category), following directions (1–3 steps), WH-questions ladder (من/ماذا/أين/لماذا/متى/كيف), sequencing 3–6 scene stories, narrative grammar, categories/opposites/functions.

- Auditory & memory: environmental sounds, minimal-pair discrimination, digit/word span games, rhythm imitation.

- Fluency & breathing: bubble-breath biofeedback (mic airflow proxy), turtle-speech pacing, easy-onset karaoke.

- Social communication: emotion cards (Arab faces/contexts), pretend-play scripts (البقالة، العيد، الضيافة), video-modeled greetings.

- Cultural authenticity: names, foods, festivals (العيد، رمضان), clothing, and illustrations reflect Gulf/Arab contexts; seasonal events tied to Hijri calendar.

# 13. Gamification System

- Narrative: the child helps mascot لَفُّوظ rebuild 'مدينة الحروف' (City of Letters); each mastered sound restores a district.

- Economy: coins per completed rep (effort-based), gems for mastery milestones (outcome-based); shop for avatar outfits/pets; no loot boxes, no purchases by children.

- Progression: XP levels 1–50; letter mastery stars (word/phrase/sentence/story/carryover = 5 stars).

- Missions: 3 daily (auto-picked by adaptive engine) + weekly quest + seasonal events (رمضان lanterns, National Day, العيد).

- Streaks with 'freeze' tokens (parent-grantable) to avoid punishing sick days; sibling-friendly multi-profile.

- Therapist override: clinician can pin activities; game always yields to plan.

# 14. Product Requirements Document (Condensed)

## 14.1 Goals & success criteria (MVP)

- G1: A parent can screen, assess, and start a therapy plan in <30 minutes end-to-end. Success: ≥60% screening→plan conversion.

- G2: Per-phoneme feedback latency <400 ms; scoring correlation with SLP ratings ≥0.75 at launch, ≥0.85 by V2.

- G3: 4-week retention ≥35% consumer; adherence ≥50% of prescribed minutes in clinic-supervised mode.

## 14.2 In scope (MVP)

- Arabic screening; AI articulation assessment (audio-only); auto plan; articulation library for 12 priority letters (ر س ش ك ق ص ط ث ذ ج غ ل); gamification core; parent app; therapist web dashboard (caseload, approve plans, reports); Arabic/English UI; iOS/Android tablets+phones.

## 14.3 Out of scope (MVP)

- Video articulation analysis, teletherapy, dialect packs, AAC, insurance/EHR, school console — staged per roadmap.

## 14.4 Non-functional

- KSA data residency; PDPL consent management; uptime 99.5%; offline practice mode with sync; tablet-grade performance on 3-year-old devices.

# 15. Software Requirements Specification (Key Items)

| ID | Requirement |
| --- | --- |
| FR-01 | The system shall capture 16 kHz mono audio, run VAD, and reject clips with SNR below threshold with a child-friendly retry prompt. |
| FR-02 | The scoring service shall return phoneme-level GOP (0–100), error class, and confidence for each utterance within 400 ms P95. |
| FR-03 | The therapy engine shall generate a plan of 3 target phonemes ranked by developmental order, stimulability, and functional impact, editable by an SLP. |
| FR-04 | The system shall raise red-flag events (per §11.1 rules) and generate an Arabic referral letter within one tap. |
| FR-05 | All recordings of minors shall be stored encrypted (AES-256) in KSA region with guardian-configurable retention (default 24 months) and hard-delete on request within 30 days. |
| FR-06 | Therapist actions (plan approval, note edits) shall be audit-logged immutably. |
| NFR-01 | PDPL + HIPAA-aligned controls; SOC 2 Type II by Enterprise phase; SFDA SaMD QMS (ISO 13485) for the assessment module. |
| NFR-02 | RTL-first UI; full functionality offline for downloaded activity packs; sync conflict resolution child-safe. |
| NFR-03 | Scalability: 100k concurrent scoring sessions via autoscaled GPU inference; scoring cost per utterance continuously optimized via model distillation and on-device fallback. |

# 16. Technical Architecture

- Mobile: Flutter (single codebase, strong RTL, camera/mic performance) with native modules for on-device inference (TFLite/Core ML distilled scorer for offline).

- Web dashboards: Next.js + TypeScript; design system in Tailwind + Radix; Arabic SSR.

- Backend: FastAPI (Python) modular monolith → extract scoring & telehealth as services; PostgreSQL, Redis, Kafka/NATS, S3-compatible storage.

- AI serving: Triton/vLLM-style GPU inference on KSA cloud (STC Cloud / Oracle Jeddah / Google Dammam region as available); autoscaling; model registry + shadow deployment for scorer upgrades.

- Telehealth (V2): WebRTC SFU (LiveKit) with in-session activity casting and recording consent flows.

- Security: OIDC, RBAC+org scoping, field-level encryption for identifiers, secrets in KMS, pen-test per release, immutable audit log.

- Compliance: PDPL (KSA residency, consent registry, DPO), HIPAA-aligned safeguards for GCC/US expansion, ISO 27001 → SOC 2, ISO 13485 QMS track for SaMD, NPHIES integration at Enterprise.

# 17. Business Model & Revenue Streams

| Segment | Offering | Revenue mechanism |
| --- | --- | --- |
| B2C family | Free tier: screening + one letter program | Acquisition funnel — converts to premium |
| B2C family | Premium: full library, AI plans, reports; sibling add-on | Monthly/annual family subscription |
| B2C family | Premium+ with teletherapy sessions | Subscription bundle incl. SLP video sessions |
| B2B clinics/SLPs | Therapist workspace + supervised home programs | Per-therapist seat + per-active-child license |
| Autism centers | Site license with center analytics | Tiered by enrolled census |
| Schools (B2B/B2G) | Universal screening campaigns + monitoring | Per-student annual license |
| Hospitals/clusters | Enterprise: EHR integration, referral loop, analytics | Annual enterprise agreement per cluster |
| Ministries | Population licensing + research module | Negotiated; Vision 2030 / quality-of-life alignment |

- Growth logic: the pediatrician QR referral loop makes acquisition near-organic; insurers (CCHI digital-therapy codes) open a B2B2C channel at V3; institutional contracts anchor recurring revenue while B2C drives volume and data.

# 18. Roadmap

| Release | Timeline | Scope |
| --- | --- | --- |
| MVP | Months 0–8 | 12-letter articulation suite, audio AI scoring, screening, auto-plans, parent app, therapist dashboard, gamification core; closed pilot with Jazan Health Cluster + 2 private clinics (300 families). |
| V2 | Months 9–16 | All 28 letters; visual articulation coach (face tracking); language, fluency, autism/AAC modules; teletherapy; predictive analytics + AI Arabic reports; clinical validation publication; SFDA submission. |
| V3 | Months 17–26 | Dialect packs (Gulf, Egyptian, Levantine); hearing-rehab program; school console + MoE screening campaigns; marketplace for SLP-authored content; GCC expansion (UAE, Qatar, Kuwait). |
| Enterprise | Months 24–36 | FHIR/EHR integration, NPHIES insurance claims, ministry population dashboards, research data platform, SOC 2, on-prem/sovereign deployment option. |

## 18.1 MVP sprint plan (16 × 2-week sprints)

- S1–2: foundations — identity, child profiles, consent, design system, content pipeline.

- S3–4: assessment engine + screening instrument; recording pipeline.

- S5–7: ASR fine-tune v0, alignment, GOP service; scoring API; data-labeling tool for SLPs.

- S8–9: therapy engine + plan generator; activity player; first 6 letters content.

- S10–11: gamification core; parent dashboard + reminders; offline packs.

- S12–13: therapist dashboard (caseload, approval, reports); remaining 6 letters.

- S14: security hardening, PDPL consent registry, audit log; load testing.

- S15–16: closed pilot onboarding, telemetry, model calibration against SLP ratings, launch readiness.

# 19. Team Structure

## 19.1 MVP team (14 FTE + advisors)

| Role | Count | Notes |
| --- | --- | --- |
| CEO / Clinical-Ops founder | 1 | Regulatory, clusters, GTM |
| CTO / Architect | 1 | Backend + AI serving |
| ML engineers (speech) | 2 | ASR fine-tune, GOP, alignment |
| Mobile (Flutter) | 2 | Child + parent apps |
| Full-stack (dashboard/API) | 2 | Next.js + FastAPI |
| Product designer (RTL/child UX) | 1 | Design system + games |
| Speech-language pathologists | 2 | Content authoring, labeling, protocols |
| Arabic linguist/phonetician | 1 | Lexicon, phoneme sets, dialect tagging |
| Content producer (illustration/audio) | 1 | Studio pipeline, child voice talent |
| QA / DevOps | 1 | Automation + infra |
| Advisors | — | Pediatric neurologist, child psychologist, SFDA regulatory consultant |

## 19.2 Scaling the team (V2 → Enterprise)

- V2 additions: computer-vision engineer (face/lip tracking), second product designer, clinical research coordinator (validation study), customer success for clinics.

- V3 additions: dialect content leads (Egyptian, Levantine), school partnerships manager, data engineer (analytics platform).

- Enterprise additions: integrations engineers (FHIR/NPHIES), security/compliance officer (SOC 2, ISO 13485 QMS), government account directors.

- Standing advisory board: pediatric neurologist, child psychologist, senior SLP academic, SFDA regulatory counsel — convening quarterly for clinical governance.

# 20. Risk Analysis

| Risk | Level | Mitigation |
| --- | --- | --- |
| Child Arabic ASR accuracy insufficient at launch | High | Human-in-loop scoring fallback; start with 12 acoustically separable letters; aggressive proprietary data collection; publish accuracy transparently |
| Regulatory reclassification (SFDA) delays clinical claims | High | Dual-track product: educational tier ships regardless; early pre-submission meetings; ISO 13485 from month 6 |
| Data privacy incident involving minors | Critical | KSA residency, minimization, on-device option, retention purge, independent pen-tests, cyber insurance |
| Content cost/quality of 10k Arabic assets | Medium | In-house studio pipeline + template automation; SLP review gates |
| Therapist resistance ('replacement' fear) | Medium | Position as force-multiplier; therapist revenue share on teletherapy; co-design council |
| Consumer churn after novelty | Medium | Streak design, parent coaching loop, milestone celebrations, clinician nudges |
| Copycats / big-tech entry | Medium | Moats: proprietary child corpus, clinical validation, ministry contracts, per-letter content depth |
| Dialect controversy (MSA vs. local) | Low | MSA clinical core + optional dialect surface layer, community advisory board |

# 21. Go-to-Market Strategy

- Beachhead: Saudi Arabia — clinical credibility first. Pilot with Jazan Health Cluster (existing relationships, hub-and-spoke referral experience) → publish outcomes → expand to other clusters via MoH innovation channels (Seha, NUPCO listing where applicable).

- Referral engine: pediatrician QR screening in well-child visits — turns every PHC into a zero-CAC funnel; align with national early-detection initiatives.

- B2C amplification: Arabic parenting influencers, awareness weeks (World Hearing Day, Autism Awareness), Ramadan family campaign; content marketing answering 'متى يتكلم طفلي؟'

- Institutional: autism centers (HRSD-licensed), private clinic chains, international schools; MoE screening pilot in one region.

- Ecosystem: Monsha'at, Misk, KAUST/NEOM accelerators; SDAIA partnership for Arabic speech AI; Vision 2030 Quality of Life + Health Sector Transformation narrative.

- Expansion order: KSA → UAE/Qatar/Kuwait (V3) → Egypt/Jordan (volume, dialect packs) → global Arabic diaspora (US/UK/EU) as pure B2C.

# 22. Investor Pitch Deck (12-slide outline)

| # | Slide |
| --- | --- |
| 1 | Title: Lafza — every Arabic child deserves a clear voice (بصوتٍ عربيٍّ مبين) |
| 2 | Problem: 10%+ of 150M Arab children; 1 SLP per 30k+; zero Arabic-native clinical tools |
| 3 | Solution demo: child says «شمس» → live makhraj analysis → instant plan (video demo) |
| 4 | Why now: Arabic ASR maturity + PDPL-grade KSA cloud + Vision 2030 health transformation |
| 5 | Product: four-sided platform (child/parent/therapist/institution) + AI therapy assistant |
| 6 | Moat: proprietary Arabic child-speech corpus, clinical validation, per-letter content depth, ministry rails |
| 7 | Market: MENA pediatric speech-therapy services TAM; digitally addressable SAM; 3-year SOM by segment |
| 8 | Business model: B2C subscriptions + B2B seats + B2G population licenses across family, clinic, school, and ministry segments |
| 9 | Traction plan / pilot results: Jazan cluster outcomes, conversion & retention metrics |
| 10 | Roadmap: MVP → V2 (SFDA, vision AI) → V3 (dialects, GCC) → Enterprise (FHIR/NPHIES) |
| 11 | Team: clinical-operations founder (COO/CNO, KFCH) + speech-AI + SLP bench + advisors |
| 12 | Ask: seed round funding an 18-month runway to a validated V2, SFDA submission, and three health-cluster contracts |

— End of Blueprint v1.0 —